# Tiny Tags Implementation - Personalization

## Main Requirements of App

### [52 Hours] Ability to View Image of Personalization

  - Left / Right / Center Alignment of Text on Flat Objects

  - Position Awareness for Circular / Curved Items - based on configuration of items

  - Metal Color - New Background Images and new details form personalization server

  - Grouping of multiple pendants on one necklace - back / front notifications (https://tinytags.com/collections/combination-tiny-tags/products/14k-gold-circle-heart-necklace)

  - Cache common names to allow faster processing / keep all older names with preview cached

  - Stone - (separate image of stone only with transparent background) - left or right of text (https://tinytags.com/collections/bar-necklaces-1/products/14k-gold-skinny-bar-necklace-with-stone)

  - Customer can share personalized image via Facebook / Twitter

  - Include personalized image in Abandoned Cart flow with Klaviyo

    - Add custom image data to Klaviyo Browse Product Events

### [35 Hours] Easy Management of new items for Personalization

  - SKU Management (See SKU Builder Below)

  - Chain Length (not separate photos)

  - Left / Right / Center Text Alignment

  - Character Limitations

  - Multiple Options of Positions - e.g. Two / Three Names in different spots

  - Back and/or Front Engraving Options

  - Removal of Product Options App and Use of new system

### [10-15 Hours] Theme Updates

  - Remove Product Options App from Theme Code

  - Add callbacks and functions to new server backend

  - Update product photo slideshow to show new personalization images

### Final Personalized Option shows in Preview on Cart / Order

  - Shown as an “IMAGE UPLOAD” in Shopify, this allows for the user to see the customization information in the cart and also in the order.

### [20 Hours - Depends on Final Requirements] Final Personalization Info / SKU for Admin

  - “SKU BUILDER” functionality

    - Specify Starting SKU then each option adds onto sku to create a final sku for fulfillment vendor

    - e.g. SKU Sample (ITEMA-G-16-L)   - SKU|SKU2|VERTICAL

      - ITEMA = Item Name

      - G = Gold

      - 16 = 16“ Chain Length

      - Left Aligned Text

  - Pricing Changes depending on options

  - Removing Product Options App

  - Ability to export orders for each fulfillment vendor - no manual effort

### [3 Hours] Training on new System

  - Online Training of how to manage new production system.

### Not Included in Scope of Work

- Script Necklaces

- Image Manipulation / preflighting of assets needed for the personalization system (referred to as “blanks”)

- Hosting Costs - Microsoft Azure - Final Plan TBD, between $9-65/mo. Scales as needed and can be reduced to $9 during slower months.