# TinyTags Personalization Options

## Main Requirements of App

### [50 Hours] Ability to View Image of personalization

  - Left / Right / Center Alignment of Text on Flat Objects

  - Position Awareness for Circular / Curved Items

  - Metal Color - New Background Images

  - Grouping of multiple pendants on one necklace - back / front notifications (https://tinytags.com/collections/combination-tiny-tags/products/14k-gold-circle-heart-necklace)

  - Cache common names to allow faster processing / keep all older names with preview cached

  - Stone - separate image - left or right of text (https://tinytags.com/collections/bar-necklaces-1/products/14k-gold-skinny-bar-necklace-with-stone)

  - DROP A HINT (APP NAME) - include final text / options preselected

  - [OPTIONAL] Customer can share personalized image

  - Include personalized image in Abandoned Cart flow with Klaviyo

    - Look into BROWSE abandoned

### [30 Hours] Easy Management of new items for personalization

  - SKU Management

  - Chain Length (not separate photos)

  - Left / Right / Center Text Alignment

  - Character Limitations

  - Multiple Options of Positions - e.g. Two / Three Names in different spots

  - Back or Front Engraving Options

### [5 Hours] Final Personalized Option shows in Preview on Cart / Order

### [15 Hours - Depends on Final Requirements] Final Personalization Info / SKU for Admin

  - “SKU BUILDER” functionality

    - Specify Starting SKU then each option adds onto sku to create a final sku for fulfillment vendor

    - e.g. SKU Sample (ITEMA-G-16-L)

      - ITEMA = Item Name

      - G = Gold

      - 16 = 16“ Chain Length

      - Left Aligned Text

  - Pricing Changes depending on options

  - Removing Product Options App

  - Ability to export orders for each fulfillment vendor - no manual effort

### Items still determining best method for

- Script Necklaces as it will be tough to make something look accurate on demand as each letter might have a different “link” position

## Initial Meeting Details:

Johan - OS Manger / Ecom Manager

Mike is Melissa's Husband - CFO - OPS / Finance

Melissa - CEO - Marketing

Tiny Tags -

- Nov 2018

- Galaxy web links

- Fall 2019 their swap

- Functionality Updates

- Preview Method

- Advanced Product Options - Fields for Personalization

- Returns & Processing (Return Magic?) Updated

- Clone Site w/second site

- 1/3 MD & 1/3 XMAS

Product Gold Circle Product & Store Fields / Test / Store Selection

Product Personalizer

App for exporting data into system

- Metal / Personalization / Name Test / Back Engraving

- Shopify / Plus

  - Nev Store instead

  - Different themes & Motifs

Kiss concept

PDP has a lot of tech challenges

Blanks & font Jasmin or Script

2 SKUS for each

Upper/Lower =SKUS

Lookup table

- Upload to site

Clone Products

- Abandond Cart w/APO

Klaviyo Preview Image

- Klaviyo